|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Severity | Response | Likely to occur | Risk | Risk's type | # |
|  | Training and knowledge, getting familiar with the development tools before start working in it. | Medium | New technology and unfamiliar environment. | Technology | **1** |
|  | Building an effective schedule management plan, set goals and divide tasks between the team. | Medium | Tight Schedules. | Schedules | **2** |
|  | Defining a clearly define requirements and work closely with the customer. | High | Customer's Requirements are not clearly defined and understood. | Customer expectations | **3** |
|  | knowing the needs and capabilities of our system and get inspired by existing systems. | Low | Providing a new platform that doesn’t exist, we cannot rely on resources that already in use. | Resources | **4** |
|  | Set up a weekly meetings and member that can divide tasks between the team. | High | Lack of coordination and schedules between group members. | Team members | **5** |
|  |  |  |  |  | **6** |