## Slide 1: Bosser Project
Team: Bar Doitch, Ofir Cohen, Tal Levi, Ohad Yaakov.

## Slide 2: Changes since start of project:
The first major change since the start of the project is:
Two weeks ago we had a several misunderstandings with our first client, the college provide us a new client with a few new requests.
Accessible site

## Slide 3: Risks:
Risk's type | Risk | Likely to occur | Response | Severity | Actually happened
Technology | New technology and unfamiliar environment | Medium | Training and knowledge, getting familiar with the development tools before start working on it. | High | Happened what we expected. We getting familiar with development during work.
Schedules | Tight Schedules | Medium | Building an effective schedule management plan, set goals and divide tasks between the team | Medium | We build an effective schedule, and we manage to keep it up.
Customer expectations | Customer's Requirements are not clearly defined and understood | High | Defining clear boundaries and work closely with the customer | Medium | Customer expectation were high and can not be realistic . The work with this customer ended.
Resources | Providing a new platform that doesn’t exist, we cannot rely on resources that already in use | Low | knowing the needs and capabilities of our system and get inspired by existing systems | Medium | Our use cases were clearly defined. We managed to handle this risk.
Team members | Lack of coordination and schedules between group members | Medium | Set up a weekly meetings and a member team that can divide tasks between the team | Low | We set up weekly meetings and divided tasks.

## Slide 4: Testing :
Check toolbar functionality-
Test steps: 1.Lunch application success
2.Click on ‘Artists’ success
3.Click on any artist success
4.Click on sign in failed (incorrect URL)
How we fixed it? We added ‘/’ in this URL link path
Supporting responsive site-
Test steps: 1.Lunch application success
2.Check functionality for different devices. (side bar for iPhone 6,7,8 failed )
How we fixed it? We added cases in CSS file.

## Slide 5: What did we learn as a team?
We learn as a team that is very important to know every member strengths and weaknesses at the beginning of the project.
Also, it is very important to know how to divide our time properly and to be focus on the project purpose.
Learn how to work with new platforms (GitHub, React, Firebase).
Listen to each other, be patience, help and support each other.